# LOGICAL LAYER

# Verification Plan

### Name: Ali Ahmed Name: Karim Samy Name: Walid Salah Name: Mohamed Salah

Table of Contents

Introduction:	1

Verification Environment:	2

Test Environment:	2

System Verilog Mailboxes:	3

Stimulus Generator:	3

Driver	4

Monitor:	4

Scoreboard:	4

Reference Model:	5

Virtual Sequencer:	5

Transaction Flow:	8

Design Limitations	11

SYSTEM Level VERIFICATION:	12

Interfaces:	12

Interface 1 ports (Upper Layer Interface):	13

Interface 2 Ports (Electrical Layer Interface):	14

Interface 3 Ports(Configuration Space Interface):	15

ENVIRONMENTS TRANSACTIONS:	15

Transport Layer Transaction	15

Configuration Spaces Transaction	16

Electrical Layer transactions:	16

USB4 Logical Layer Flow	18

Test Scenarios	22

Traceability Matrix:	23

Task Breakdown:	24

Duration of each task:	25

# Introduction:

This Document contains the full verification plan proposal for the Logical Layer Architecture. For this Design, we will make a Class-based Verification Environment to be able to test all design features in an efficient and organizable way. The Document flow will be as follows:

First, The Verification IP(VIP) Architecture will be presented along with a thorough description of the role of each component.

Next, full description of the transaction flow through the environment will be represented to visualize the operation of the Environment.

Moreover, Interfaces definition that connects the Environment to the Logical layer will be fully analyzed.

Furthermore, The Design Operational Flow along with the test Scenarios will be represented.

Finally, A traceability matrix will be constructed which is used to make sure that the created test scenarios actually test all the Design features.

Last Page will contain the Complete Task breakdown with the assigned tasks to each team member along with the expected time of completion.

# Verification Environment:

## Test Environment:

This class contains all the VIP components:

- Reference Model

- Virtual Sequencer

- 3 interfaces:

  - Upper Layer Interface

  - Electrical Layer Interface

  - Configuration Spaces Interface

- 3 Agents for each Interface which includes:

  - Stimulus Generator

  - Driver

  - Monitor

- 3 Scoreboard for the 3 Agents

- Mailboxes for communication

  - S2d_mb: connects the Stimulus Generator to the Driver

  - Scr_mod: Connects the Stimulus Generator to the Reference Model

  - Log_mon: Connects the Monitor to the Scoreboard

  - Mod_scr: Connects the Reference Model to the Scoreboard

  - Sqcr_agnt: Connects the Virtual Sequencer to the Agent

## System Verilog Mailboxes:

System Verilog Mailboxes enables the communication between the classes using 2 simple functions:

- .put(transaction): used to send transactions to the mailbox.

- .get(transaction): used to receive transactions from the mailbox.

The Mailboxes will be used to connect the operation of all mentioned components together to be able to perform the verification tasks in the correct order seamlessly to test the Logical layer in a fast and efficient way.

## Stimulus Generator:

It is the responsibility of the stimulus generator to create different test scenarios to test the required features of the design.

It combines all inputs into a packet/ transaction and sends the data to the driver via a mailbox when the driver is ready to send the next transaction through the Virtual interface.

Simulation ends when no more transactions are remaining to be sent by the stimulus generator.

Driver

VIF

Driver:

A driver has the responsibility to generate the Pin level signals of the logical layer based on the transaction contents taken received from the Stimulus generator via a mailbox.

## Monitor:

Monitor

VIF

The main task for monitor is to capture any activity on the DUT signals (either inputs or outputs). The monitor assigns the pin level signal (from the interface) to the transaction/packet then send the transaction to the scoreboard via a mailbox.

## Scoreboard:

Upper Layer- Scoreboard

Electrical Layer- Scoreboard

Electrical Layer- Scoreboard

This is where the comparison between the DUT outputs and the golden reference is made to verify that the design works as expected.

We will need 3 Scoreboards where each scoreboard will receive a type of transaction based on the interface assigned to it.

Also, Functional Coverage takes place inside the Scoreboard in order to keep track of the progress of testing after each test scenario being applied. Based on the exit coverage criteria for each DUT, the Functional Coverage reports determine whether the design verification is done or not.

## Reference Model:

Reference Model

This is a golden reference that mimics the operation of the logical layer using a simpler, not necessarily synthesizable, model. This model takes its inputs from the 3 agents’ Stimulus generator.

The reference Model then delivers the Expected output to a Scoreboard via a mailbox connecting them together.

## Virtual Sequencer:

Virtual Sequencer

The Virtual Sequencer Synchronizes the operation between all 3 Stimulus generators in order to drive signals in the correct order from and to the Logical Layer.

Reference Model:

The primary objective of the reference model is to receive input from the generator and produce the expected output. This output is then compared with the actual output in the scoreboard to determine the presence of any errors.

Architecture:

- We want to check the input for each phase by getting the expected output of this phase to push this value into scoreboard.

SBTX Controller:

Step1: read from configuration stimulus generator data and write it on side band memory and check SB_TX output from controller be high.

Step2: wait transaction from electrical stimulus generator for AT transaction and check the correction then out from controller transaction response.

Step3: detect from electrical stimulus generator 16 order sets then out 2 order sets with respect to the type from controller selector and out it on the score board.

Step4: wait data from the transport stimulus generator electrical stimulus generator then forward it on score board to check it with output from DUT.

Notes:

- L_disable bin acts as enable for data out on electrical score board throw mailbox.

-we can read or write from configuration stimulus generator data during transfer data form lane adapter.

## Transaction Flow:

#### Step 1:

- The stimulus generator sends a scenario transaction to the driver and Golden Reference’s mailbox.

- The .put method is used to push data into the mailboxes.

#### Step 2:

- The driver obtains the stimulus from the mailbox using .get() function.

- The generator is blocked from sending any other data until the event (done) is triggered by the driver.

#### Step 3:

- According to the obtained transaction, the driver assigns data to the virtual interface every clock cycle.

#### Step 4:

- Driver triggers the event (done).

- The stimulus generator is now unblocked and is free to send the next transaction.

#### Step 5:

- Monitor obtains the interface contents (inputs/ outputs).

- Creates the transaction.

#### Step 6:

- Monitor sends data to the scoreboard’s mailbox connected via the .put function

#### Step 7:

- The scoreboard receives both transactions from the golden reference and the monitor.

- Performs direct comparison between the inputs.

- Proceeds to check the DUT outputs to verify its functionality.

# Design Limitations:

- No Logical Layer Encoding:

  - The logical layer should provide encoding mechanisms; however, it won’t be part of this implementation and will rely on an external encoding/decoding block for this functionality.

- No Compliance Testing:

  - There are no built-in compliance testing features within the logical layer.

- No Low Power States:

  - The logical layer does not support low power states, meaning it operates at full power without power-saving features.

- No Re-timers

  - The connecting cable is assumed to be always passive (have no re-timers)

# SYSTEM Level VERIFICATION:

## Interfaces:

For maximum Verification Flexibility, the Interface will be divided into 3 interfaces representing 3 different Entities:

- Upper layer Protocols

- Electrical layer (Opposite Router)

- Configuration Spaces

## Interface 1 ports (Upper Layer Interface):

| Name | size | description |
| --- | --- | --- |
| Operating Clocks |  |  |
| clk | 1 | Local clock |
| gen2_fsm_clk | 1 | 1.212 GHz Clock frequency |
| gen3_fsm_clk | 1 | 2.424 GHz Clock frequency |
| gen4_fsm_clk | 1 | 4.95 GHz Clock frequency |
| Interface Signals |  |  |
| rst | 1 | Reset |
| tansport_layer_data_in | [7:0] | Packet transmitter/ receiver that connects to the transport layer |
| tansport_layer_data_out | [7:0] | Packet transmitter/ receiver that connects to the transport layer |
| Internal Signals |  |  |
| generation_speed | Enum (GEN) | Indicates the Generation speed to determine the operating clock frequency. - Gen2 - Gen3 - Gen4 |
| phase | 3 | Indicates the current operating phase. - 1 --> phase 1 - 2 --> phase 2 - 3 --> phase 3 - 4 --> phase 4 - 5 --> phase 5 |

## Interface 2 Ports (Electrical Layer Interface):

| Name | size | Description |
| --- | --- | --- |
| Operating Clocks |  |  |
| clk | 1 | Local clock |
| SB_clock | 1 | Sideband Clock: 1 MHz |
| gen2_lane_clk | 1 | 2nd generation lane Clock: 10 GHz |
| gen3_lane_clk | 1 | 3rd generation lane Clock: 20 GHz |
| gen4_lane_clk | 1 | 4th generation lane Clock: 40 GHz |
| Interface Signals |  |  |
| sbrx | 1 | Sideband receiver |
| lane_0_rx | 1 | Packet/ ordered set receiver |
| lane_1_rx | 1 | Packet/ ordered set receiver |
| sbtx | 1 | Sideband transmitter |
| lane_0_tx | 1 | Packet/ ordered set transmitter |
| lane_1_tx | 1 | Packet/ ordered set transmitter |
| Internal Signals |  |  |
| generation_speed | Enum (GEN) | Indicates the Generation speed to determine the operating clock frequency. - Gen2 - Gen3 Gen4 |
| phase | 3 | Indicates the current operating phase. - 1 --> phase 1 - 2 --> phase 2 - 3 --> phase 3 - 4 --> phase 4 - 5 --> phase 5 |

## Interface 3 Ports(Configuration Space Interface):

| Name | size | description |
| --- | --- | --- |
| Operating Clocks |  |  |
| clk | 1 | Local clock |
| gen4_fsm_clk | 1 | 4th generation lane Clock: 40 GHz |
| Interface Signals |  |  |
| lane_disable | 1 | Disable the FSM Control Unit block |
| c_data_in | [7:0] | Data read from the configuration spaces |
| c_read | 1 | Read flag for the configuration spaces |
| c_write | 1 | Write flag for the configuration spaces |
| c_address | [7:0] | Address to read/write to the configuration space |
| c_data_out | [7:0] | Data to be written in the configuration spaces |

## ENVIRONMENTS TRANSACTIONS:

Transport Layer Transaction

| Bin name | Size(bits) | Description |
| --- | --- | --- |
| T_DATA | 8 | Refer to data between transport layer and electrical layer. |
| phase | 3 |  |
| Gen_speed | Enum (GEN) | Indicates the generation speed to be used. - 00’b --> gen2 - 01’b --> gen3 - 10’b --> gen4 |

Configuration Spaces Transaction

| Bin name | Size(bits) | Description |
| --- | --- | --- |
| lane_disable | 1 | Disable the FSM Control Unit block |
| c_data_in | [7:0] | Data read from the configuration spaces -40’h: In case of USB4 -??’h: In case of Gen4 |
| c_data_out | [7:0] | Data to be written in the configuration spaces |
| c_read | 1 | Read flag for the configuration spaces |
| c_write | 1 | Write flag for the configuration spaces |
| c_address | [7:0] | Address to read/write to the configuration space |

Electrical Layer transactions:

| Bin name | Size(bits) | Description |
| --- | --- | --- |
| sbrx | 1 | SBRX (for sending data to the DUT) Always “1” starting from the training phase except when sending LT_Fall command. |
| transaction_type | Enum (tr_type) | -000’b: none -001’b: LT_Fall -010’b: AT_cmd -011’b: AT_rsp -100’b: LT_Fall_wrong -101’b: AT_cmd_wrong -110’b: AT_rsp_wrong |
| read_write | 1 | Indicates whether the AT operation is read or write. -0’b: read -1’b: write |
| address | 8 | Address of the register being read from or written to. |
| len | 7 | Number of bytes to read/write. Shall not be greater than 64. |
| cmd_rsp_data | 24 | Cmd: Data to be written Rsp: Data read Note: |

|  |  | -Bit 5 in byte 1 in register 12 = 1 in case of GEN3 support. -Bit 2 in byte 2 in register 12 = 1 in case of GEN4 support. - If both bits = 0, therefore GEN2 support. **Length in standard: Not more than 64 bytes (we assumed 3 bytes only for simplicity). |
| --- | --- | --- |
| o_sets | Enum (OS_type) | Refer to type of Ordered set. -1000’b: refer to SLOS 1. -1001’b: refer to SLOS 2. -1010’b: refer to TS1 for (Gen 2,3). -1011’b: refer to TS2 for (Gen 2,3). -1100’b: refer to TS1 for gen 4. -1101’b: refer to TS2 for gen 4. -1110’b: refer to TS3 for gen 4. -1111’b: refer to TS4 for gen 4. -MSB refers to whether there are O_sets or no. (* 0xxx’b: refer to no O_sets. * 1xxx’b: refer to there are O_sets.) |
| gen_speed | Enum (GEN) | Indicates the generation. -00’b --> gen2 -01’b --> gen3 -10’b --> gen4 |
| electrical_to_transport | 8 | Data sent after training between electrical layer and transport layer. |
| phase | 3 | -001’b -->we are in phase 1 -010’b --> we are in phase 2 -011’b --> we are in phase 3 -100’b --> we are in phase 4 -101’b --> we are in phase 5 default --> we aren’t in any phase "sbtx = 0" |
| tr_os | 2 | Indicates whether the driver will send transaction or ordered set. |
| sbtx | 1 | SBTX (for receiving data from the DUT) |
| transport_to_electrical | 8 | Data sent after training between electrical layer and transport layer. |
| crc_received | 16 | Crc field received in the AT cmd and AT rsp |
| order | 4 | Indicates the order of the TS ordered set |
| lane | Enum (LANE) | Indicates lane that the data is associated with. -00 --> None -01 --> lane_0 -10 --> lane_1 -11 --> both |

## USB4 Logical Layer Flow

| No. | Flow | Description |
| --- | --- | --- |
| 1 | Reset | SBTX should be “0” once the reset is asserted. |
| Phase 1: initial condition acquisition |  |  |
| 2 | Detection of USB4 capability | The logical layer should send signal via c_read/write, c_address to acquire the required data about the connection |
| 3 | Detection of USB4 generation | If USB4 connection is detected, the layer then proceeds with the same manner to obtain information about the USB4 version (gen2 or gen3 or gen4?) |
| Phase 2: Router Detection |  |  |
| 4 | Router Detection | - Once SBRX is detected high, the SBTX should turn high as well. - If the USB4 Port receives a Transaction while it is still in Phase 2, it may ignore or drop the Transaction. |
| Phase 3: Exchange of lane parameters |  |  |
| 5 | Lane parameter request | The router is required to send AT transaction via the SBTX which have the address of the register 12 to be read from the sideband of the other router |
| 6 | Saving requested lane parameters | The router should detect the parameters that were requested via an AT Response on its SBRX and save their values internally. |
| 7 | Response to an AT command | The router should then respond to the AT command received on its SBRX by sending the reg 12 SB register via its SBTX |
| Phase 4: Link Training |  |  |
|  | Gen4 |  |
| 8 | TS1 state behavior | - Layer should send at least 16 TS1s with indication field = 2h on lane_0_tx and lane_1_tx - Remain in this state until it receives (on lane_x_rx): - Received TS1 with indication field = 2h - Or Received TS2 |

| 9 | TS2 state behavior | - Layer should send at least 16 TS2s with indication field = 4h on lane_0_tx and lane_1_tx - Remain in this state until it receives (on lane_x_rx): - Received TS2 with indication field = 4h - Or Received TS3 |
| --- | --- | --- |
| 10 | TS3 state behavior | - Layer should send at least 16 TS3s with indication field = 6h on lane_0_tx and lane_1_tx - Remain in this state until it receives (on lane_x_rx): - Received TS3 with indication field = 6h - Or Received TS4 |
| 11 | TS4 state behavior | Layer should send TS4 in increasing order of counter field until it reaches value = Fh |
|  | Gen2 and Gen3 |  |
| 12 | SLOS1 state behavior | - Layer should send 2 SLOS1 - Remain in this state until it receives 2 SLOS1 (on lane_x_rx). |
| 13 | SLOS2 state behavior | - Layer should send 2 SLOS2 - Remain in this state until it receives 2 SLOS2 (on lane_x_rx). |
| 14 | TS1 state behavior | - Layer should send 32 TS1 for gen 2 and 16 TS1 for gen 3 - Remain in this state until it receives 2 TS1 (on lane_x_rx). |
| 15 | TS2 state behavior | - Layer should send 16 TS2 for gen 2 and 8 TS2 for gen 3 - Remain in this state until it receives 2 TS2 (on lane_x_rx). |
| 16 | Training Disable | If lane_disable bit inside the configuration space changed to 1, the layer should be disabled and no ordered sets should be sent or processed and SBTX should be zeros. |

| 17 | Timeout | If the layer remains for tTrainingAbort time in the same state, the layer should repeat the process of initialization again from phase 3. |
| --- | --- | --- |
| Phase 5: Transport layer transmission |  |  |
| 18 | Packet transmission from its own router transport layer to another router | Any payload received via the transport_layer_data port should be forwarded to the lane_x_tx in parallel |
| 19 | Packet transmission from another router to its own router transport layer | Any payload received via the lane_x_rx should be forwarded to the transport_layer_data port. |
| 20 | CL0 Disable | If lane_disable bit inside the configuration space changed to 1, the layer should be disabled and no packets should be forwarded. And SBTX should be zeros. |
| Disconnections |  |  |
| 21 | LT_fall transaction behavior | - Should begin phase 1 again. - Load the configuration spaces and SB registers with the default values as required by the specifications - And SBTX should be zeros |
| 22 | SBRX low behavior | - Should begin phase 1 again. - SBTX should be zeros |
| Outputs default behavior |  |  |
| 23 | SBTX | - Should be = 0 when the router just turned on or no connection is still established. - Should be = 1 when there is a link connection with other routers but no transactions to be sent. |
| Dropping Transactions |  |  |

| 24 | Dropping LT Transactions | The LT transactions will be dropped if the received CLSE symbol (byte 2) is not the bitwise complement of the LSE symbol (byte 1). |
| --- | --- | --- |
| 25 | Dropping AT Transactions | - The AT transactions will be dropped if the received CRC transaction is invalid. - The AT transactions will be dropped if the transaction has no data and no CRC field. |
| Managing wrong inputs |  |  |
| 26 | Unsupported Generation | If the connection type stored in the configuration unit is not supported (not gen2, gen3 or gen4), the logical layer shall not proceed the CLd substates. |
| 27 | Ignoring unexpected ordered sets | - If the negotiated speed is gen2 or gen3, and the received ordered sets are incorrect or related to gen4. - If the negotiated speed is gen 4, and the received ordered sets are incorrect or related to gen2 or gen3. |
| 28 | Ignoring incorrect transactions | If the received transaction on the SBRX is incorrect, the transactions’ fsm will act according to its current state. |
| 29 | Ignoring write commands in read-only SB register locations | If the link partner sends AT command to write in a RO SB register location, the logical layer shall ignore this write command. |

## Test Scenarios

| Testing Scenario | Tested Feature |  |  | Notes |  | Time Estimate |
| --- | --- | --- | --- | --- | --- | --- |
| Basic Logical Layer flow (1) | Different Generations: - Gen2 - Gen3 - Gen4 |  |  | No other generations are possible |  | 4 days From 20/2/2024 to 24/2/2024 |
| Basic Logical Layer Flow (2) | C_DISABLE during Operation: - Training (phase 4) - CL0 (phase 5) |  |  | Should be applied during phase 4 or 5 only |  | 2 days From 24/2/2024 to 26/2/2024 |
| Basic Logical Layer Flow (3) | Disconnection due to: - LT_FALL transaction - SBRX low for tDisconnectRx time |  |  | - LT_Fall should be applied during the CL0 state. - SBRX may go low during any phase |  | 4 days From 20/2/2024 to 24/2/2024 |
| Negative testing scenarios |  |  |  |  |  |  |
| Timeout error “in gen2 or gen3” |  | Response after timeout period | - Go to Training.SLOS1 sub-state. |  |  |  |
| out of order order sets “in gen2 or gen3” |  | Sending the desired order sets for abnormal cases | - Receiving 2 SLOS1 Symbols in a row at state of TS1 leading to restart the training form SLOS2 - Receiving 2 SLOS Symbols (SLOS1 and/or SLOS2) Symbols in a row at state of TS1 leading to restart the training form SLOS2 |  |  |  |
| Fault injected scenarios |  |  |  |  |  |  |
| Wrong AT response | Retransmission of AT commands for wrong responses |  |  | Wrong response can be due to - Wrong CRC - Non-existing Gen |  | 2 days From 26/2/2024 to 28/2/2024 |
| Wrong AT Read command | Ignoring non-existing SB addresses read |  |  |  |  | 2 days |

|  |  |  | From 26/2/2024 to 28/2/2024 |
| --- | --- | --- | --- |
| Wrong AT Write command | Refusal of writing in Read Only SB registers |  | 2 days From 28/2/2024 to 30/2/2024 |
| Wrong LT_Fall command | Ignoring Wrong disconnection |  | 2 days From 28/2/2024 to 30/2/2024 |

## Traceability Matrix:

| Test Scenario | Tested Features |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Gen2 operation | Gen3 operation | Gen4 operation | Configuration Space Disable | LT_fall Disconn | SBRX low Disconn | Fault handling |
|  | Basic Testing |  |  |  |  |  |  |
| Basic Logical Layer flow (1) |  |  |  |  |  |  |  |
| Basic Logical Layer Flow (2) |  |  |  |  |  |  |  |
| Basic Logical Layer Flow (3) |  |  |  |  |  |  |  |
|  | Advanced Testing |  |  |  |  |  |  |
| Mixing ordered sets |  |  |  |  |  |  |  |
| Wrong AT response |  |  |  |  |  |  |  |
| Wrong AT Read command |  |  |  |  |  |  |  |
| Wrong AT Write command |  |  |  |  |  |  |  |
| Wrong LT_Fall |  |  |  |  |  |  |  |

## Task Breakdown:

| Task |  | Team Member Responsible | Expected Completion TIME |
| --- | --- | --- | --- |
| Build Verification Environment (Implementation) | Electrical layer Agent | Ali Ahmed & Karim Samy | 9/2/2024 |
|  | Configuration space Agent | Karim Samy |  |
|  | Upper layer Agent | Ali Ahmed |  |
| Build Reference Model |  | Mohamed Salah & Walid Salah | 9/2/2024 |
| Build Verification Environment (Integration) |  | Ali Ahmed & Karim Samy | 10/2/2024 |
| Build Verification Environment (Integration with DUT) |  | All | 14/2/2024 |
| Basic Logical Layer Flow (1) Scenario | Development | Ali Ahmed & Karim Samy | 24/2/2024 |
|  | Running |  |  |
|  | Debugging |  |  |
| Basic Logical Layer Flow (2) Scenario | Development | Ali Ahmed & Karim Samy | 26/2/2024 |
|  | Running |  |  |
|  | Debugging |  |  |
| Basic Logical Layer Flow (3) Scenario | Development | Mohamed Salah & Walid Salah | 24/2/2024 |
|  | Running |  |  |
|  | Debugging |  |  |
| Mixing Ordered Sets | Development | Mohamed Salah & Walid Salah | 26/2/2024 |
|  | Running |  |  |
|  | Debugging |  |  |
| Wrong AT response | Development | Ali Ahmed & Karim Samy | 28/2/2024 |
|  | Running |  |  |
|  | Debugging |  |  |
| Wrong AT Read command | Development | Mohamed Salah & Walid Salah | 28/2/2024 |
|  | Running |  |  |
|  | Debugging |  |  |
| Wrong AT Write command | Development | Ali Ahmed & Karim Samy | 30/2/2024 |
|  | Running |  |  |
|  | Debugging |  |  |
| Wrong LT_Fall | Development | Mohamed Salah & Walid Salah | 30/2/2024 |
|  | Running |  |  |
|  | Debugging |  |  |

| AI |  |  |
| --- | --- | --- |
| Build Verification Environment (Implementation) | To be decided | To be decided |
| Build Reference Model | To be decided | To be decided |
| Build Verification Environment (Integration with DUT) | To be decide | To be decided |
| Teset Scenarios | To be decided | To be decided |

## Duration of each task:

| Task |  |  | Time |  |
| --- | --- | --- | --- | --- |
| Build Verification Environment (Implementation) |  |  |  |  |
| Configuration Space’s Agent |  |  | 4 hrs |  |
| Configuration Space’s Sequence |  |  | 2 hrs |  |
| Upper Layer’s Agent |  |  | 4 hrs |  |
| Upper Layer’s Sequence |  |  | 1 hr |  |
| Electrical Layer’s Agent |  | Driver | 26 hrs |  |
|  |  | Monitor | 37 hrs |  |
| Electrical Layer’s Sequence |  |  | 15 hrs |  |
| All the Scoreboards |  |  | 1.5 hr |  |
| All Transactions and Interfaces |  |  | 2 hrs |  |
| Virtual Sequence |  |  | 3 hrs |  |
| Build Reference Model | Modelling diagram |  | 15 hrs | Avg time per day (4.13 hrs/day) |
|  | Codding 1 (CRC, Serializer, SB registers,) |  | 20 hrs |  |
|  | Build phases |  | 38 hrs |  |
|  | Debugging and connect with environment |  | 20 hrs |  |

| Build Verification Environment (Integration) |  | 3 hrs |
| --- | --- | --- |
| Build Verification Environment (Integration with DUT) |  |  |
| Basic Logical Layer Flow (1) Scenario | Development |  |
|  | Running |  |
|  | Debugging |  |
| Basic Logical Layer Flow (2) Scenario | Development |  |
|  | Running |  |
|  | Debugging |  |
| Basic Logical Layer Flow (3) Scenario | Development |  |
|  | Running |  |
|  | Debugging |  |
| Mixing Ordered Sets | Development |  |
|  | Running |  |
|  | Debugging |  |
| Wrong AT response | Development |  |
|  | Running |  |
|  | Debugging |  |
| Wrong AT Read command | Development |  |
|  | Running |  |
|  | Debugging |  |
| Wrong AT Write command | Development |  |
|  | Running |  |
|  | Debugging |  |
| Wrong LT_Fall | Development |  |
|  | Running |  |
|  | Debugging |  |